WhollyFare

Product Blueprint

A Sentir Solutions Initiative  ·  Confidential Working Document

Category:  Meal-planning & grocery optimization platform

Stage:  Pre-seed / working POC

Founder:  Timothy Hislop  ·  Sentir Solutions, LLC

Geography:  POC: Palmyra / Charlottesville, VA  →  National

Version:  Blueprint v1.0  ·  May 2026

Contents

1.  Executive Summary

2.  The Problem

3.  The Solution — WhollyFare

4.  The Sincere Strategy: The Competitive Moat

5.  Product Tier Architecture

6.  POC Design & Scope

7.  Integration Landscape Reality Check

8.  Gap Analysis

9.  Phased Roadmap

10.  Investment Thesis

11.  Appendix: Current Technical Foundation

1. Executive Summary

WhollyFare is a meal-planning platform that saves families 15–25% on their grocery bills by optimizing shopping across multiple local stores, automatically matching digital coupons, and generating a weekly menu from the best-priced ingredients available that week. It is a software-first, subscription-funded product — not a meal-kit company.

The core insight: every competing meal-planning app is built on a conflict of interest. They earn money by promoting specific products and brands — then present those promotions as personalized recommendations. WhollyFare earns only through subscriptions, so every recommendation is purely in the household's interest. This is codified as the Sincere Strategy — a founding constraint that is also the competitive moat, because established incumbents cannot adopt it without destroying their own revenue model.

This document is the working blueprint for WhollyFare's development — from the current proof-of-concept through regional pilot to national-scale product. It is also the foundation for the investor pitch: the POC is designed to demonstrate real savings for real households and to make concrete the gaps that outside investment will close.

Key Numbers at a Glance

| Metric | Detail |
| --- | --- |
| Target household savings | 15–25% of current grocery spend (~$90–$225/month) |
| POC grocer footprint | Food Lion, Giant, Wegmans, Kroger, Walmart |
| Subscription tiers | Free (Tier 1) · ~$5–10/mo (Tier 2) · ~$15–25/mo (Tier 3) |
| POC pilot households | Founder household + 5 beta households |
| 90-day alpha target | 100 households, 30 approving plans weekly |
| Tech stack (POC) | Python + Streamlit → Postgres + hosted web at scale |
| Revenue model | Subscription only. Zero advertising, zero paid placements. Ever. |

2. The Problem

Families overpay on groceries — and the tools that could help are conflicted.

The average US household spends $600–$900 per month on groceries. Studies consistently show that multi-store shopping and disciplined coupon use can reduce that by 15–25%. But managing multiple store flyers, clipping coupons across apps, and building a weekly menu around what's actually on sale requires more time and cognitive effort than most families have.

Meal-planning apps exist to solve exactly this problem — but most of them are built on a hidden conflict of interest. Their revenue comes from food brands and retailers who pay for placement. A recipe appears in your weekly plan not because the ingredients are the best value this week, but because a food brand paid for it. Users have no way to know the difference.

For households with medical dietary needs, the stakes are higher.

For the roughly 32 million Americans with food allergies, and the tens of millions more managing celiac disease, Type 1 or Type 2 diabetes, chronic kidney disease, or conditions like MCAS, POTS, and EDS, a sponsored ingredient recommendation that conflicts with a documented dietary restriction is not just inconvenient — it is a safety issue. These households need a tool that is categorically incapable of making a financially-motivated recommendation.

The gap no one has filled.

There is no product today that (1) optimizes a family's grocery basket across multiple local stores, (2) matches real weekly sale prices to a weekly menu, (3) enforces hard dietary constraints with an auditable explanation for every recommendation, and (4) is funded entirely by the user — with zero commercial relationships that could compromise its recommendations. WhollyFare is that product.

3. The Solution — WhollyFare

WhollyFare is a "Logic-to-Consumer" digital orchestration layer. It does not pack boxes or deliver groceries — it tells a family exactly what to buy, at which store, for the lowest price this week, and what to cook with it. Think of it as a household fiduciary for food spending.

How it works — the weekly loop

Sunday (input): The platform ingests each supported grocer's weekly circular — either via direct API integration or, in the POC phase, a manual flyer upload. Sale prices are extracted for every eligible item.

Constraint filtering: Every on-sale item is run through the Constraint Engine, which filters against the household's documented allergies, medical diagnoses, and lifestyle preferences. Every rejection is logged with a plain-English reason and the household member who triggered it.

Budget optimization: Constraint-cleared items are scored by nutrition density per sale dollar. The Budget Optimizer selects 5–7 'hero ingredients' — the best-value items that will anchor the week's meals.

Meal planning: The Meal Planner rotates the hero ingredients through 'Flavor Plugins' (Mexican, Asian, Mediterranean, American Comfort, Indian) so the same base ingredients produce a different-tasting dinner each night. One shopping list. Seven different meals.

Sunday Buy-Off: The household sees a single approval screen: 'I've optimized your week based on the Food Lion circular. Savings identified: $X. Approve?' One click. The shopping list is queued for delivery or pickup.

Found Money ledger: After approval, the Financial Advocacy Ledger shows exactly how much was saved versus shopping at a single store, versus a meal-kit service like HelloFresh. The number is auditable against the user's own receipt history.

4. The Sincere Strategy: The Competitive Moat

The Sincere Strategy is WhollyFare's founding philosophy. It is not marketing copy. It is a hard constraint on the system — the same way a nut allergy is a constraint on a meal plan. Every product decision, every engineering choice, every commercial relationship is evaluated against it.

The Six Commitments

1. No Paid Placements. Ever. — WhollyFare will never accept payment — in any form — to recommend a specific ingredient, brand, or product. Not in the POC. Not in v10. Not ever. The business model is subscriptions and grocer partnership APIs only.

2. Health Constraints Are Sacrosanct — A household member's allergy, intolerance, or medical diagnosis is a hard constraint — not a preference that can be relaxed for a cheaper plan. If no valid plan exists within the budget, the system says so honestly. It never silently drops a constraint.

3. Radical Transparency in Every Recommendation — Every ingredient in every meal plan carries a visible explanation: why it was selected, its cost per serving at the current sale price, and which household member's constraints it satisfies. Users are never shown a recommendation they cannot audit.

4. Local-First Economics — WhollyFare uses users' actual local store prices — not national averages that don't reflect what a family in rural Virginia or East Oakland actually pays. Where grocer APIs permit, it surfaces rewards program savings and delivery options so families who can't easily get to the store are not left out.

5. Safety Over Savings — Budget optimization is always constrained by safety. The engine will never choose a slightly cheaper ingredient that violates a dietary constraint. Safety gates are applied first; optimization happens within the safe set.

6. User Data Belongs to the User — Household health profiles — diagnoses, allergies, family member names — are sensitive. WhollyFare will never sell, share, or train on individual user health data. Users can export their complete profile and delete their account at any time, from day one.

Why this is the moat

The Sincere Strategy creates a structural competitive advantage that incumbents cannot copy. HelloFresh, Blue Apron, and every recipe app with a sponsor relationship earns material revenue from paid placements. Adopting WhollyFare's no-placement model would require them to walk away from that revenue — not just change a policy, but rebuild their entire business model. They won't do it. That asymmetry is the moat.

The Halo of Trust Distribution Strategy

WhollyFare acquires users by starting at the medical edge — households managing MCAS, EDS, celiac, Alpha-gal syndrome, or severe food allergies, where constraint compliance is a zero-tolerance requirement and trust is the primary purchase criterion. These users are the hardest to acquire and the hardest to churn. Their adoption creates the Halo of Trust: credibility that radiates outward to mainstream households who simply want to spend less on groceries. Starting in the middle (generic meal planning) is a crowded market. Starting at the medical edge is a near-empty one.

5. Product Tier Architecture

WhollyFare is built as a freemium ladder. Each tier delivers more value than the last, and users self-select into the tier that matches their household's needs.

Tier 1 — Smart Multi-Grocer Shopping  (Free / acquisition wedge)

Optimizes the weekly grocery basket across 2–3 preferred local stores, with automated digital-coupon matching. Output: 'Buy these 10 items at Food Lion (with these clipped coupons), these 5 at Kroger — projected savings $X over single-store shopping.' The claim is auditable against the user's own receipts. No inflated meal-kit comparisons needed. Universal market: every household that shops more than one store.

Tier 2 — Meal Planning  (~$5–10/month)

Wraps the optimized basket into a 5–7 ingredient weekly menu using the Flavor Plugin variety engine. The same hero ingredients become Mexican on Monday, Asian on Wednesday, Mediterranean on Friday — maximizing the menu while minimizing the shopping list. The Sunday Buy-Off dashboard lives here. Converts free Tier 1 users into weekly active users.

Tier 3 — Health-Aware Constraints  (~$15–25/month (premium))

Hard-constraint filtering for the Top-14+ allergens, medical diagnoses (celiac, T1/T2 diabetes, CKD, PKU, GERD, IBS, MCAS, POTS, EDS, hypertension, heart disease), lifestyle requirements (vegan, halal, Whole30, low-FODMAP, kosher), and free-text exclusions. Every ingredient pass or reject is auditable — the user sees exactly why each ingredient was filtered and which household member triggered the rule. Note: WhollyFare does NOT make '100% medical compliance' claims, which would be a liability at MVP scale. The claim is auditability, not infallibility.

Tier 4 — Recipe Suggestions  (Bundled with Tiers 2 & 3)

Tuned recipe inspiration based on household cuisine preferences, prior-approved meals, and member-specific notes. Actual recipes with prep time, ingredient quantities, and step-by-step instructions. The retention and engagement layer that keeps users opening the app even on weeks when savings are similar to the week before.

6. POC Design & Scope

The POC is not a demo — it is a live, working system running on real households with real grocery data. Its purpose is to produce a defensible 'Found Money' number before any investor conversation, and to make concrete exactly where investment will close the remaining gaps.

What the POC Proves

The constraint engine correctly filters ingredients against real household dietary profiles — with zero violations.

The budget optimizer produces a weekly hero ingredient set that actually makes sense at the current local sale prices.

The Flavor Plugin rotation keeps meals varied enough that households don't feel like they're eating the same thing all week.

The Found Money number (savings vs. single-store shopping and vs. HelloFresh) is real, auditable, and repeatable.

The Sunday Buy-Off experience is simple enough that a household head can approve a week's plan in under two minutes.

Manual flyer upload — while not the final state — is a workable POC input mechanism that keeps the system honest about what automation will cost.

Supported Grocer Footprint for the POC

The POC targets five grocery chains that together cover the majority of households in the Palmyra / Charlottesville, Virginia metro and represent the national landscape of integration complexity:

| Grocer | POC Data Source | Integration Reality | National Path |
| --- | --- | --- | --- |
| Food Lion | Manual PDF flyer upload → JSON parser | No public API (Ahold Delhaize parent) | Partnership or Flipp aggregator |
| Giant | Manual PDF flyer upload → JSON parser | No public API (Ahold Delhaize parent) | Partnership or Flipp aggregator |
| Wegmans | Manual PDF flyer upload → JSON parser | No public API — closed ecosystem | Direct partnership required |
| Kroger | Kroger Developer API (real) | Best-in-class public API — prices, coupons, cart | Kroger Developer API (production) |
| Walmart | Walmart Product API (limited) | Product/price data available; cart requires partnership | Walmart Connect / Instacart Platform |

The Manual Flyer Upload — By Design

For the chains without public APIs (Food Lion, Giant, Wegmans), the POC requires a weekly manual step: download the PDF flyer, run it through a parser, and upload the resulting JSON to the platform. This is intentional. It is not a workaround — it is the honest POC architecture. It demonstrates that the planning and optimization logic works at full fidelity, while making the investment case concrete: "The engine is proven. Automating the data pipeline for national scale requires the resources to build direct integrations or negotiate Flipp/Flipp-equivalent aggregator partnerships."

This framing is an asset in the pitch, not a liability. It shows investors exactly what their money buys.

7. Integration Landscape Reality Check

Understanding what is actually available — today — from grocery chain APIs and coupon/rewards systems is critical for scoping both the POC and the national-scale product. The landscape is uneven, and most of it is less open than it appears.

Grocery Chain APIs

| Chain / Platform | API Status | What's Available | What Requires Partnership |
| --- | --- | --- | --- |
| Kroger Developer API | Public (developer.kroger.com) | Product search, pricing, locations, digital coupons, cart management, loyalty card integration. OAuth 2.0 — free to register. | Production rate limits; also covers Harris Teeter, Fred Meyer, Ralphs, King Soopers |
| Walmart | Partial (Walmart Open API) | Product catalog, price lookup, affiliate product data | Grocery cart, delivery scheduling, Walmart+ rewards — requires Walmart Connect partnership |
| Instacart Platform | Partner API (not public) | Covers many chains — real-time pricing, cart, delivery scheduling | Retailer partnership agreement required; not a DIY integration |
| Food Lion / Giant (Ahold Delhaize) | No public API | None currently | Direct partnership with Ahold Delhaize or aggregator (Flipp) licensing |
| Wegmans | No public API | None — very closed ecosystem | Direct partnership only; web scraping is fragile and against ToS |
| Flipp | Aggregator — not public | Digital flyer data for 2,000+ North American retailers | Publisher/partner API — requires commercial agreement; best single integration for broad flyer coverage |

Coupon & Rewards Program Landscape

| Program / Platform | Access Model | POC Approach | At Scale |
| --- | --- | --- | --- |
| Kroger digital coupons | Available via Kroger Developer API | Real API integration in POC | Production API |
| Food Lion MVP rewards | No API — card-linked at POS | Manually note enrolled status; simulate savings | Direct partnership or screen-scraping loyalty portal |
| Giant BonusCard | No API | Same as Food Lion MVP | Ahold Delhaize partnership |
| Walmart digital coupons | Ibotta partnership; some via API | Limited simulation | Walmart Connect partnership |
| Ibotta | Developer program available | POC integration for cash-back overlay | Full Ibotta Publisher API |
| Quotient / Coupons.com | Brand-side; not consumer-facing API | Not in POC scope | Brand partnership program |
| Honey / Capital One Shopping | Browser extension — no partner API | Out of scope | No viable integration path |

Summary: What Investment Unlocks

The POC can run with one real API (Kroger), limited Walmart product data, and manual flyer uploads for the remaining three chains. This is sufficient to prove the concept and generate real Found Money numbers. Moving from POC to national scale requires three categories of investment:

Data pipeline: Direct grocer API partnerships or Flipp aggregator licensing — to automate the flyer pipeline for chains without public APIs.

Engineering: Engineering resources to build production-grade scrapers, parsers, and API clients for each chain.

Partnerships: Business development resources to negotiate rewards program and loyalty API access with Ahold Delhaize, Wegmans, and Walmart.

8. Gap Analysis

The following table maps what has already been built in the WhollyFare repository against what is needed for the POC and for national-scale production.

| Component | Current State | POC Need | National Need |
| --- | --- | --- | --- |
| Constraint Engine | Built — full allergen + diagnosis + lifestyle filtering with audit log | Ready | Add UPC-level USDA FoodData Central lookups |
| Budget Optimizer | Built — single-store, nutrition-per-dollar scoring | Multi-store split logic + max_stops parameter | OR-Tools combinatorial optimization |
| Meal Planner | Built — 5–7 ingredient Flavor Plugin rotation, safety attestations | Refine cost-per-serving math | Actual recipe quantities from USDA serving sizes |
| Profile Schema | Built — Pydantic v2 household + member profiles | Ready | Account persistence (Postgres) |
| Sunday Buy-Off UI | Built — one-screen approval with Financial Advocacy Ledger | Ready | Grocer cart push (API) or export format |
| Financial Ledger | Built — Found Money vs. HelloFresh / single-store baselines | Tune baselines to current published prices | Connect to real receipt history |
| Flyer Ingestor | Sample data only — Food Lion Palmyra simulated JSON | PDF-to-JSON parser for Food Lion, Giant, Wegmans flyers | Automated scraper per chain + Flipp integration |
| Kroger Integration | Not started | Basic product + price API calls | Full coupon clip + cart push |
| Walmart Integration | Not started | Product/price lookup (limited API) | Walmart Connect partnership |
| USDA Nutrition Data | Stubs only — hardcoded sample nutrition values | FoodData Central API for non-sample ingredients | Full UPC-level verification |
| Coupon Matching | Not started | Kroger coupon API; manual clip for others | Ibotta + Quotient + chain-specific programs |
| Slow Cooker Method | Not started | Add Flavor Plugin method tag + Active vs. Total prep time filter | Full method-based meal type selection |
| Recipe Module (Tier 4) | Not started — Flavor Plugin method hints only | Out of POC scope | New recipe_db module with cuisine tags + per-household ranking |
| Unit Tests | Not started | Core engine coverage before pilot | Full CI/CD test suite |
| Hosting | Local Streamlit only | Streamlit Community Cloud or Render (per-household token URLs) | Postgres + authenticated web app |
| User Accounts | Session state only | Not required for POC (token URLs) | Email + magic link self-serve sign-up |
| Data Export / Delete | Not started | Settings → Data tab before beta | Sincere Strategy Commitment #6 — day-one requirement at public launch |

9. Phased Roadmap

Phase 1: Founder's POC  (Weeks 1–6)

Run the full WhollyFare loop on the founder's own household (Tim, Abby, Chas) for four to six consecutive weeks using real local store prices. Prove the logic works in real life before showing it to anyone else.

Workstreams:

Wire up the Streamlit app locally with a real Hislop household profile (private dev file, not committed to repo).

Manually fetch the Food Lion Palmyra PDF circular each Sunday, parse it to JSON, feed it through the flyer ingestor.

Build PDF-to-JSON parser for Food Lion flyers (the first real chain parser).

Add basic Kroger API integration — product lookup and price data for items in scope.

Track actual receipts vs. the Financial Advocacy Ledger projections. Tune the comparison baselines.

Add USDA FoodData Central API calls for any non-sample ingredient the optimizer selects.

Write unit tests for the constraint engine and budget optimizer before the pilot ends.

Write the Phase 1 case study: dollars saved, hours reclaimed, safety incidents (target: zero), what broke.

Exit criteria:

4+ weeks of complete plans approved through the Sunday Buy-Off.

Documented Found Money number for a real household with real receipts.

Zero allergen / diagnosis violations.

PDF parsers for Food Lion and at least one other chain (Giant or Kroger).

Tightly scoped 'what Phase 2 needs' backlog.

Phase 2: Friends & Family Beta  (Weeks 7–16)

Move WhollyFare off a single laptop and onto the phones of five trusted households across mixed dietary profiles.

Workstreams:

Push the Streamlit app to Streamlit Community Cloud or Render with per-household token URLs. No login yet.

Recruit five households spanning: celiac, Top-14 allergy, Type 2 diabetes, strict vegetarian, no-restrictions budget-only.

Add Giant and Wegmans flyer parsers (manual upload workflow for all three non-API chains).

Add Walmart product/price lookups via Walmart Open API.

Build in-app Settings → Data tab for profile export and one-click deletion (Sincere Strategy Commitment #6).

Instrument anonymous telemetry: plans generated, plans approved, average Found Money. Nothing identifying.

Triage bug list into 'fix before public' vs. 'fix after public'.

Exit criteria:

5 households running for 3+ weeks each.

Aggregated Found Money in real dollars across all five households — no model assumptions.

At least one testimonial willing to be quoted.

Profile export and delete working before any household outside the founder's joins.

Phase 3: Palmyra–Charlottesville Public Alpha  (Weeks 17–28)

Open WhollyFare to any household in the Palmyra / Charlottesville metro that shops at the supported grocers. Validate that the platform acquires users without paid marketing. Generate the dataset that backs the investor pitch.

Workstreams:

Migrate session state to Postgres. Implement account persistence from day one with export-and-delete.

Add self-serve sign-up (email + magic link — no third-party SSO at this stage).

Build the 90-second onboarding walkthrough: household profile → first Sunday Buy-Off in under 3 minutes.

Full USDA FoodData Central integration for all non-bundled ingredients.

Full Kroger coupon clip integration via Developer API.

Distribution: (1) publish the Phase 1 case study publicly. (2) Outreach to Charlottesville-area MCAS, EDS, and celiac support groups.

Begin investor pitch deck development using real cohort data.

Exit criteria:

100 households signed up; 30 approving plans weekly.

Documented Found Money across the cohort (aggregate, privacy-safe).

Zero reported allergen / diagnosis violations.

Clear v0.2 backlog (Instacart push, automated coupon harvesting, multi-grocer arbitrage) driven by real user requests.

Investor pitch deck with real numbers.

Phase 4: National Scale  (Post-investment)

With outside investment, build the data pipeline and partnership infrastructure required to operate WhollyFare at national scale across all major US grocery chains.

Workstreams:

Negotiate and implement Flipp aggregator partnership or direct Ahold Delhaize API access (Food Lion, Giant, Stop & Shop).

Negotiate Wegmans direct partnership.

Instacart Platform integration for cart push and delivery scheduling.

Ibotta and Quotient coupon program integrations for automated digital coupon harvesting.

Upgrade Budget Optimizer from rule-based selection to OR-Tools combinatorial optimization for true multi-store arbitrage.

Build Recipe Module (Tier 4) with cuisine-tagged recipe database and per-household ranking.

Mobile-optimized PWA; explore native app if usage patterns support it.

Expand Flavor Plugins to include Slow Cooker method (10-minute prep / 8-hour cook) for loss-leader tough protein cuts.

Exit criteria:

Coverage: top 20 US grocery chains representing 80%+ of US household grocery spend.

Automated flyer pipeline with no manual upload required.

Coupon and rewards programs integrated for all supported chains.

National launch with distribution playbook proven in the Charlottesville alpha.

10. Investment Thesis

What the POC Demonstrates

By the end of Phase 3, WhollyFare will have produced a four-to-six month dataset of real households saving real money against auditable grocery receipts. The Found Money number will not be modeled — it will be drawn from actual purchase records. The constraint engine will have completed thousands of planning cycles with zero reported safety violations. The Sunday Buy-Off will have an approval rate and an average time-to-approve that demonstrates real product-market fit.

What Investment Unlocks

Data pipeline automation: The single largest constraint on national scale is the absence of public APIs for Ahold Delhaize (Food Lion, Giant), Wegmans, and others. Investment funds the BD and engineering work to close those gaps — either through direct partnerships or Flipp aggregator licensing. This is the difference between a platform that requires a weekly manual upload and one that runs itself.

Coupon harvesting at scale: Digital coupon programs are fragmented across dozens of chain-specific apps and third-party aggregators. Investment funds the integration work to automate coupon discovery and clipping across all supported chains, which is where the 'Tier 1 free layer' becomes a self-sustaining acquisition engine — households join because the savings are immediate and visible.

Engineering and team: The POC is built by one founder. National scale requires a small but focused team: a senior backend engineer for the data pipeline, a product designer for the mobile experience, and a BD lead for grocer and coupon platform partnerships.

Geographic expansion: The Palmyra/Charlottesville POC is intentionally geographically concentrated so the Found Money claim is defensible. Investment funds the expansion playbook: add one new metro at a time, prove the number, repeat.

Market Opportunity

There are approximately 130 million households in the United States. The average household spends roughly $8,000 per year on groceries. A 20% savings on that spend is $1,600 per year — more than enough to justify a $15–25/month subscription. At 1% household penetration (1.3 million households) and an average subscription of $15/month, the platform generates $234 million in annual recurring revenue. The constraint is not demand — it is the data pipeline and partnership infrastructure that makes the platform usable at scale across all major US grocery chains.

Why Now

Grocery inflation has permanently elevated household awareness of food costs. Digital coupon adoption has surpassed paper coupons for the first time. Kroger's developer API matured in the last two years, making the first real integration feasible without a commercial partnership. And the meal-kit segment (HelloFresh, Blue Apron) has demonstrated that households will pay for the 'what's for dinner' problem to be solved — but has also demonstrated, through years of subscriber churn, that households will not pay meal-kit prices for food they have to cook themselves. WhollyFare offers the planning without the price premium.

11. Appendix: Current Technical Foundation

The following components exist in the WhollyFare repository today and are functional for end-to-end demo use with bundled sample data.

| Module | File | What it does |
| --- | --- | --- |
| Constraint Engine | core_logic/constraint_engine.py | Filters ingredient pool against household allergens, diagnoses, and lifestyle tags. Logs every rejection with reason + member name. |
| Budget Optimizer | core_logic/budget_optimizer.py | Scores constraint-cleared ingredients by nutrition density per sale dollar. Selects 5–7 hero ingredients with category balance. |
| Meal Planner | core_logic/meal_planner.py | Assembles weekly plan from hero ingredients using Flavor Plugin rotation. Every meal carries a safety_attestation and cost_per_serving. |
| Profile Schema | core_logic/profile_schema.py | Pydantic v2 models for HouseholdProfile, MemberProfile, GrocerPreference. Supports multiple grocers per household. |
| Flyer Ingestor | data/flyer_ingestor.py | Loads weekly circular data from JSON. Currently uses bundled Food Lion Palmyra sample data. |
| Profile Setup Page | interface/pages/01_profile_setup.py | Streamlit UI for building the household profile including members, allergies, diagnoses, and grocer preferences. |
| Grocer Connect Page | interface/pages/02_grocer_connect.py | UI for connecting grocer accounts and uploading weekly flyer data. |
| Meal Plan Page | interface/pages/03_meal_plan.py | Displays the generated weekly meal plan with ingredient details and flavor plugin assignments. |
| Shopping List Page | interface/pages/04_shopping_list.py | Exportable shopping list organized by store and category. |
| Sunday Buy-Off Page | interface/pages/05_sunday_buyoff.py | One-screen approval hub. Shows Found Money, delivery window, and a single approve button. |
| Financial Ledger | interface/components/financial_ledger.py | Renders the Found Money comparison against HelloFresh / single-store baselines. |
| Strategy Docs | docs/sincere_strategy.md | Source of truth for the Sincere Strategy — the philosophical brief behind every product decision. |
| Tier Docs | docs/product_tiers.md | Source of truth for the four-tier product and monetization strategy. |
| Roadmap Docs | docs/whollyfare_30_60_90.md | 30/60/90-day execution roadmap (predecessor to this blueprint). |

The technology stack uses Python with Streamlit for the POC interface, Pydantic v2 for data validation, and a rule-based constraint engine. The architecture is designed for a clean upgrade path: OR-Tools for combinatorial optimization, Postgres for persistence, and a React or PWA frontend when the Streamlit scaffold has served its purpose.

WhollyFare  ·  Sentir Solutions, LLC  ·  Confidential  ·  whollyfare.com